MINUTES OF MEETING HELD ON SEPTEMBER 21, 2026

# Attendance

Mr. Kenneth Onyemachi

Ms. Chiamaka Okoye

Ms. Chiamaka Nwankwo

Ms. Vivian Iyaha

Ms. Princess Obaseki

Mr. Lanre Adebayo

Mr. Emmanuel Udo

# Opening

The meeting commenced at 10:16 a.m. with an opening prayer led by Ms. Chiamaka Okoye.

# Amendment

BIN: Cynthia provided the BIN number for the cards.

# Adoption

The minutes of previous meeting was adopted by Ms. Chiamaka Nwankwo, seconded by Ms. Chiamaka Okoye.

# Matters Arising

## UBA SL Visa Platinum Card

Mr. Kenneth reported that modifications have been made to the SL Visa Platinum Card. Approval from Visa is still being awaited before production can commence.

## Glo One Pin Applet

Mr. Kenneth reported Glo confirmed successful testing of the Glo One Pin Applet. The project is currently in the production stage.

## Wema Afrigo

Confirmation of the missing key is still pending.

## Fidelity

Mr. Kenneth reported that testing using the provided data was successful.

## Lotus Bank

Mr. Kenneth stated that ECP is yet to provide feedback on whether Mastercard has approved the artwork.

## CIM

Mr. Kenneth reported that a new training session will be scheduled during the week.

## NIMC Event Update

Follow-up emails were sent to representatives who visited the booth regarding identity cards. A few responses have been received.

## Gamswitch

Ms. Chiamaka Okoye reported that Gamswitch requested test data via email. The required card data has been sent, and the team is awaiting the requested test data before proceeding with production.

## Bespoke

The refund has been processed successfully.

## Opay Duplicate Cards

Ms. Chiamaka Nwankwo reported that the cards have not yet been received from Opay.

## Airtel PUK

Mr. Kenneth reported that Mr. Richard is managing the situation. He requested that all batches with identified issues be forwarded for review.

Mr. Lanre reported the pillar work on the new building has been completed, decking work has commenced. The chiller has been relocated to the back of the premises.

# Project Updates

Lotus:

Card Centre
300 artworks approved. PMC and IT team.

UBA SL
Ongoing.

## Polaris Afrigo

Insufficient card stock to complete the job.

## Opay

No delivery expected until Wednesday.

# DEPARTMENTAL REPORTS

# Adjournment

The meeting ended at 12:15 p.m. Mr. Kenneth Onyemachi moved for the adjournment of the meeting, and the motion was seconded by Ms. Chiamaka Okoye.