# MINUTES OF MEETING HELD ON SEPTEMBER 21, 2026

## Attendance

Mr. Kenneth Onyemachi

Ms. Chiamaka Okoye

Ms. Chiamaka Nwankwo

Ms. Vivian Iyaha

Ms. Princess Obaseki

Mr. Lanre Adebayo

Mr. Emmanuel Udo

### Opening

The meeting commenced at 10:18 a.m. with an opening prayer led by Ms. Chiamaka Okoye.

## Adoption of Previous Minutes

### Amendment

BIN: Cynthia provided the BIN number for the cards.

### Adoption

Proposed by: Ms. Chiamaka Nwankwo Seconded by: Ms. Chiamaka Okoye

## Matters Arising

### UBA SL Visa Platinum Card

Mr. Kenneth reported that modifications have been made to the SL Visa Platinum Card. Approval from Visa is still being awaited before production can commence.

### Glo One Pin Applet

Glo confirmed successful testing of the One Pin Applet. The project is currently in the production stage.

### Wema Afrigo

Confirmation of the missing key is still pending.

### Fidelity

Mr. Kenneth reported that testing using the provided data was successful.

### Lotus Bank

Mr. Kenneth stated that ECP is yet to provide feedback on whether Mastercard has approved the artwork.

### CIM

Mr. Kenneth reported that a new training session will be scheduled during the week.

### NIMC Event Update

Follow-up emails were sent to representatives who visited the booth regarding identity cards. A few responses have been received.

### Gamswitch

Ms. Chiamaka Okoye reported that Gamswitch requested test data via email. The required card data has been sent, and the team is awaiting the requested test data before proceeding with production.

### Bespoke

The refund has been processed successfully.

### Opay Duplicate Cards

Ms. Chiamaka Nwankwo reported that the duplicate cards have not yet been received from Opay.

### Airtel Publication

Mr. Kenneth reported that Mr. Richard is managing the situation. He requested that all batches with identified issues be forwarded for review.

## Project Updates

### Lotus

Status update recorded: 26/10.

### Polaris Afrigo

Insufficient card stock to complete the job.

### Opay

No delivery expected until Wednesday.

### Card Centre

300 artworks approved. PMC and personalization activities are currently with the IT team.

### UBA SL

Ongoing.

### Nexus Renewal

Account due to expire this week.

### First Bank Visit

Ms. Chiamaka Okoye reported on the First Bank visit regarding FB Express and printer-related matters.

### Printer Payment

Follow-up required with Accounts Department.

### Vitel Visit

Visit to Vitel to be scheduled.

### Protec 2

Ongoing.

## Facilities and Infrastructure Update

Mr. Lanre reported as follows:

Pillar work on the new building has been completed.

Decking work has commenced.

The chiller has been relocated to the rear of the premises.

Air conditioning units in the data centre are currently not functioning.

## Additional Update

### INEC

Tunde is working on plate production.

## Adjournment

The meeting ended at 12:15 p.m. Mr. Kenneth Onyemachi moved for the adjournment of the meeting, and the motion was seconded by Ms. Chiamaka Okoye.